Bookly Scope Expansion Addendum

Overview

The following addendum captures the additional product scope that was introduced after the original MVP proposal. These items focus on multi-branch intelligence and an advanced scheduling suite that goes beyond the baseline marketplace, booking, and admin experiences.

Added Deliverables

1. Advanced Multi-Mode Calendar Suite

• Dual scheduling engines (appointment-based staff calendars and static class schedules) with a single UI.

• Capacity-aware bookings, FullCalendar bridge, and quick-action overlays for new appointments, time reservations, and time off.

• Custom multi-staff and multi-room day/week grids that respect branch filters and provide instant navigation controls.

2. Branch-Centric Filtering & Data Governance

• Persistent branch/staff/room filters shared across the dashboard so every decision is location-aware.

• Branch-aware pipelines for all events, capacity checks, and utilization metrics, ensuring each location operates independently while sharing the same platform.

3. Resource (Room) Management for Static Scheduling

• CRUD management for rooms/amenities per branch, including capacity and color-coding.

• Static slot templates linked to rooms so capacity enforcement, overrides, and conflict detection stay per location.

Cost Impact

• Original MVP quote (including super admin): 370,000 EGP

• Added scope effort: +30% (advanced calendar, branch handling,)

• Revised project total: 481,000 EGP

Notes

The revised total includes integration, responsive QA, and documentation for the new modules. Hosting, gateway fees, and post-launch retainers remain unchanged from the MVP proposal.